PennyPal — Chia việc nhóm

Feature Not Bug · 3 người Student + 2 người Admin · cập nhật 24/09/2026

Tài liệu nội bộ, thay thế mục 5 (Phân vai) và mục 6 (Lịch) của plan.md. Các mục khác của plan.md (quyết định D-xx, quy ước C-xx, Definition of Done) vẫn giữ nguyên.

# 1. Tổng quan

| Mục | Nội dung |
| --- | --- |
| Repo | github.com/duyminh94/FeatureNotBug_Pennypal (private) |
| Công cụ | Flutter 3.24.5 / Dart 3.5.4 — cả nhóm cài đúng bản này (D-16) |
| Mốc | Code 24 → 28/09 · Freeze 18h 28/09 · Nộp 29/09 (trước 17h) · Merge PR 21h mỗi tối — chi tiết mục 4 |
| Chặn cả nhóm | Nền tảng Student (S1) và nền tảng Admin (A1) phải lên main tối 24/09 |

| Mã | Team | Vai | Tên thành viên |
| --- | --- | --- | --- |
| S1 | Student | Student · nền tảng + Auth + tiện ích | Khoa |
| S2 | Student | Dữ liệu tiền · giao dịch, Dashboard, Reports, Scan | Duy Minh |
| S3 | Student | Kế hoạch tài chính · Budget, Goals, thông báo, Chatbot | Hồng |
| A1 | Admin | Admin · nền tảng, Users, App Settings, deploy | Nghĩa |
| A2 | Admin | Nội dung + phân tích · Learning, Support, Feedback, Analytics | Sơn |

# 2. Chia việc theo màn hình

Mã màn theo features.md. Mỗi màn phải đủ 4 trạng thái: loading · rỗng · lỗi · thành công.

| Người | Màn phụ trách | Chức năng xuyên suốt |
| --- | --- | --- |
| S1 | S01 Splash · S02 Login · S03 Register · S04 Forgot Password S13 More Menu · S16–S17 Learning · S18 Feedback S19–S20 Support · S21 About · S22 Settings · S24 Categories + gộp | Models, constants, l10n (khung + app_vi.arb), theme, widget chung, formatters, validators, Security Rules, schema.sql |
| S2 | S05 Dashboard (kể cả banner App Settings) S06 Transaction History · S07 Add/Edit Transaction S14 Reports · Scan hoá đơn trong S07 | transaction_service, receipt_parser, receipt_scan_service (ML Kit) |
| S3 | S08–S09 Budget · S10–S12 Goals (góp tiền, milestone, hoàn tiền khi huỷ) S15 Notifications · S23 Chatbot | budget_service, goal_service, notification_service, chatbot rule-based |
| A1 | A01 Login · A02 Shell · A03 Overview A04–A05 Users (Lock/Unlock) · A11 App Settings | Nền tảng Admin (models, l10n EN, layout responsive 600px), deploy Firebase Hosting, APK Admin |
| A2 | A06–A07 Learning CRUD (tab EN/VI) · A08 Support reply A09 Feedbacks · A10 Analytics + Export CSV | Soạn 6–8 bài Learning song ngữ làm dữ liệu mẫu |

# 3. File mỗi người sở hữu

Luật sở hữu: chỉ chủ file được sửa file đó. Cần đổi thì nhắn chủ file trước. pubspec.yaml: Student chỉ S1 sửa, Admin chỉ A1 sửa.

## 3.1 pennypal_student/lib/

| Người | Thư mục / file |
| --- | --- |
| S1 | main.dart · l10n/ (app_en.arb khung, app_vi.arb) · models/ (toàn bộ) utils/constants.dart, formatters.dart, validators.dart, text_normalizer.dart widgets/ (SummaryCard, AppProgressBar, EmptyState, ErrorState, ConfirmDialog, MonthPicker, CategoryIcon) services/auth_service, user_service, category_service, app_settings_service, learning_service, feedback_service, support_service screens/auth/, settings/, categories/, learning/, support/, more/ (More Menu, About) |
| S2 | services/transaction_service, receipt_scan_service utils/receipt_parser.dart screens/dashboard/, transactions/, reports/ |
| S3 | services/budget_service, goal_service, notification_service, chatbot_service utils/chatbot_keywords.dart screens/budget/, goals/, chatbot/, more/notifications_screen.dart |

## 3.2 pennypal_admin/lib/ và file gốc repo

| Người | Thư mục / file |
| --- | --- |
| A1 | main.dart · l10n/app_en.arb (khung) · models/ · utils/ · widgets/ (layout responsive) services/admin_auth_service, user_admin_service, app_settings_service screens/login/, shell/, overview/, users/, settings/ firebase.json (Hosting) · cấu hình Android Admin (AGP 8.6.1, Gradle 8.7 — giống D-17) |
| A2 | services/learning_admin_service, support_admin_service, feedback_admin_service, analytics_service, csv_export_service (+ file_saver_web / file_saver_mobile) screens/learning/, support/, feedbacks/, analytics/ |
| S1 | firestore.rules · firestore.indexes.json · database/schema.sql (gốc repo) |

# 4. TaskSheet

Code 24 → 28/09 · Freeze 18:00 28/09 · Nộp 17:00 29/09. Hạn mỗi ngày 21:00 (28/09: 18:00, 29/09: 17:00). Xong việc thì đổi Status từ Pending sang Completed, cột Start Time / End Time và Remarks tự ghi. Trễ → báo group ngay.

| Date | Project Plan / Milestone | Work Specification | Start Time | End Time | Status of the Activity | Remarks | Responsibility |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 24/09/2026 | M1 · Foundation | Set up models, constants, theme, l10n base and shared widgets. Connect Firebase (with A1). |  |  | Pending |  | S1 |
| 24/09/2026 | M1 · Foundation | Write balance, income, expense and savings calculations with unit tests. Draft Add/Edit Transaction UI. |  |  | Pending |  | S2 |
| 24/09/2026 | M1 · Foundation | Write budget and goal calculations with unit tests. Chatbot intent detection. |  |  | Pending |  | S3 |
| 24/09/2026 | M1 · Foundation | Set up Admin base: theme, EN l10n, responsive layout, models. Connect Firebase (with S1). |  |  | Pending |  | A1 |
| 24/09/2026 | M1 · Foundation | Write 6–8 bilingual Learning articles. Draft Learning screens UI. |  |  | Pending |  | A2 |
| 25/09/2026 | M2 · Core flows | Login, Register, Splash and Settings screens. Security Rules v1. |  |  | Pending |  | S1 |
| 25/09/2026 | M2 · Core flows | transaction_service, Add/Edit Transaction, Transaction History. |  |  | Pending |  | S2 |
| 25/09/2026 | M2 · Core flows | budget_service, Budget Overview, Add/Edit Budget, notification_service. |  |  | Pending |  | S3 |
| 25/09/2026 | M2 · Core flows | Admin Login, Shell navigation, Overview dashboard. |  |  | Pending |  | A1 |
| 25/09/2026 | M2 · Core flows | Learning List and Learning Form (EN/VI tabs). Enter seed articles. |  |  | Pending |  | A2 |
| 26/09/2026 | M3 · Core screens | Categories with merge on delete. More menu. About screen. |  |  | Pending |  | S1 |
| 26/09/2026 | M3 · Core screens | History filter, search and delete. Dashboard. |  |  | Pending |  | S2 |
| 26/09/2026 | M3 · Core screens | Goals List, Add/Edit Goal, Goal Detail with contributions and milestones. |  |  | Pending |  | S3 |
| 26/09/2026 | M3 · Core screens | Users List, User Detail, Lock/Unlock. App Settings. |  |  | Pending |  | A1 |
| 26/09/2026 | M3 · Core screens | Support query replies. Feedbacks list. analytics_service. |  |  | Pending |  | A2 |
| 27/09/2026 | M4 · Feature complete | Learning, Feedback and Support screens. Final Security Rules and indexes. |  |  | Pending |  | S1 |
| 27/09/2026 | M4 · Feature complete | Reports charts. Receipt scan with ML Kit. |  |  | Pending |  | S2 |
| 27/09/2026 | M4 · Feature complete | Goal cancellation with refund. Notifications screen. Chatbot UI. |  |  | Pending |  | S3 |
| 27/09/2026 | M4 · Feature complete | Deploy Admin Web to Firebase Hosting. Build Admin APK. |  |  | Pending |  | A1 |
| 27/09/2026 | M4 · Feature complete | Analytics with 3 charts. Export CSV. |  |  | Pending |  | A2 |
| 28/09/2026 | M5 · Code freeze | Bug fixing. Complete app_vi.arb. schema.sql. Seed demo accounts. |  |  | Pending |  | S1 |
| 28/09/2026 | M5 · Code freeze | Bug fixing. Offline, 375px and tablet testing. 3-month demo data. |  |  | Pending |  | S2 |
| 28/09/2026 | M5 · Code freeze | Bug fixing. iOS and notification testing. Test data and flowchart. |  |  | Pending |  | S3 |
| 28/09/2026 | M5 · Code freeze | Bug fixing. Deploy freeze build. Admin APK. Installation guide. |  |  | Pending |  | A1 |
| 28/09/2026 | M5 · Code freeze | Bug fixing. Cross-app testing with Student app. Demo video script. |  |  | Pending |  | A2 |
| 29/09/2026 | M6 · Submission | Student APK. ReadMe. Merge documents. Source zip. |  |  | Pending |  | S1 |
| 29/09/2026 | M6 · Submission | Module documentation: Transactions, Dashboard, Reports, Scan. Submission checklist. |  |  | Pending |  | S2 |
| 29/09/2026 | M6 · Submission | Module documentation: Budget, Goals, Notifications, Chatbot. Test APK on a real device. |  |  | Pending |  | S3 |
| 29/09/2026 | M6 · Submission | Login credentials. Hosting URL. Submit the project. |  |  | Pending |  | A1 |
| 29/09/2026 | M6 · Submission | Record and edit the demo video. |  |  | Pending |  | A2 |

Tối 29/09: cả nhóm tập vấn đáp — mỗi người trình bày module của mình và 1 module của người khác cùng team.

# 5. Điểm nối giữa 2 app

Hai app dùng chung Firestore. Tên field lấy đúng theo database.md. Đổi schema phải sửa database.md và báo cả group trước khi code.

| Collection | Student | Admin | Chốt schema |
| --- | --- | --- | --- |
| users | S1 tạo khi Register, Splash kiểm tra isActive | A1 đọc danh sách, Lock/Unlock (isActive) | S1 + A1 |
| learning_contents | S1 đọc bài isActive (title/body theo ngôn ngữ) | A2 thêm / sửa / xoá / bật tắt | A2 |
| support_queries | S1 tạo (status open), đọc câu trả lời | A2 trả lời → status resolved | S1 + A2 |
| feedbacks | S1 ghi | A2 đọc, lọc theo rating | S1 |
| app_settings/general | S1 đọc (service) · S2 banner Dashboard · S3 ngưỡng cảnh báo mặc định | A1 sửa | A1 |
| transactions, categories, budgets, savings_goals | S1 / S2 / S3 ghi theo module | A1 Overview + User Detail, A2 Analytics — chỉ aggregate query | S2 (transactions), S1 (categories), S3 (budgets, goals) |

# 6. Gọi hàm chéo trong Student

Hàm tính nằm trong service của chủ module. Người khác gọi, không viết lại.

- S2 lưu giao dịch xong → gọi budget_service của S3 để kiểm tra cảnh báo (BR-28).

- S3 góp tiền vào goal → tạo giao dịch savings theo model Transaction của S1, ghi chung WriteBatch (D-05).

- S2, S3 lấy danh sách category qua category_service của S1.

- S1 (Support) có câu trả lời mới → gọi notification_service.show() của S3 (BR-65).

- Mọi màn lấy chữ hiển thị từ .arb, tiền tố key theo module (words.md). Mỗi người thêm key vào cuối khối của mình.

# 7. Quy trình Git

| Việc | Quy định |
| --- | --- |
| Nhánh | Mỗi task 1 nhánh feature/<module>-<việc>, ví dụ feature/budget-alert. Nhánh sống ≤ 1 ngày |
| Review PR | PR Student → S1 review · PR Admin → A1 review · PR của S1 ↔ A1 review chéo |
| Merge | 21h mỗi tối. Pull main về nhánh mình mỗi sáng |
| Trước khi mở PR | dart format . · flutter analyze sạch · chạy thử trên máy ảo |
| Cấm | Push thẳng main · flutter pub upgrade · sửa file người khác khi chưa báo |
| Commit | Tiếng Anh, dạng feat(budget): add alert level check. Ai cũng phải có commit (giám khảo kiểm tra) |